A Sprint fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down

into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete.

(usually in form of Fibonacci series)

1-   Very Easy task

2-   Normal task

3-   Moderate task

5-   Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Ticket Setup & Data Preparation (Epic 1)

Configuring Ticket Fields (USN1) 2

Defining Classification Categories (USN2) 1

Flow Design & Classification Rules (Epic 2)

Creating Flow Trigger (USN3) 3

Defining Classification Rules (USN4) 3

Configuring Automated Actions (USN5) 3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Testing & Validation (Epic 3)

Creating Test Cases (USN6) 2

Validating Classification Results (USN7) 2

Handling Exceptions (USN8) 3

Dashboard & Reporting (Epic 4)

Developing Classification Dashboard (USN9) 5

Documentation & Deployment (Epic 5)

Preparing Project Documentation and Deployment (USN10) 5

Total story Point in Sprint 2= 2+2+3+5+5=17

Total Story Points

Sprint 1 = 12

Sprint 2 = 17

Velocity= Total Story Points Completed/ Number of Sprints

Total story Points= 12+17=29

No of Sprints= 2

Velocity =29/2

14.5 (Story Points per Sprint)

Your team's velocity is 14.5 Story Points per Sprint.